MetroFare — Test Strategy

MetroFare • Case Study 12

Purpose: Define the unit, integration, system and acceptance testing approach, with integration ownership and entry/exit criteria.

# 1. Testing Objectives

Verify each adapter and MetroFare service independently.

Verify communication between each operator and MetroFare.

Verify the A-to-C cross-operator journey.

Verify fare calculation, balance deduction and settlement creation.

Verify error handling, duplicate protection and reconciliation behavior.

Prevent the historical failure mode where individual components work but interfaces fail.

# 2. Test Levels

| Level | Focus | Owner | Entry Criteria |
| --- | --- | --- | --- |
| Unit | Adapter parser, validation, mapping, fare/settlement logic | Component/Dev Team | Component code and unit test environment available |
| Integration | Operator adapter ↔ MetroFare interfaces | Integration Lead | Unit tests passed; interface contract baselined |
| System | End-to-end passenger journey and settlement | QA/Test Lead | All required integrations passed |
| Acceptance | Business-level cross-operator behavior and reconciliation | Business/Operator Representatives | System test passed; acceptance scenarios approved |

# 3. Integration Milestones

Milestone 1 — Operator A adapter + MetroFare

Milestone 2 — Operator B adapter + MetroFare

Milestone 3 — Operator C adapter + MetroFare

Milestone 4 — A-to-C cross-operator journey

Milestone 5 — Full three-operator integration and settlement reconciliation

# 4. Entry Criteria

Relevant interface specification is approved/baselined.

Required adapter and MetroFare build is available.

Test data and test cards are available.

Logging and transaction tracing are enabled.

Unit-level defects blocking integration are closed or formally accepted.

# 5. Exit Criteria

Planned tests executed with no unresolved critical defects.

Cross-operator journey completes correctly.

Fare is deducted once for a valid completed journey.

Invalid transactions are rejected and logged.

Settlement and reconciliation results match expected records.

Acceptance owner signs off the milestone.

# 6. Core Test Scenarios

| ID | Scenario | Expected Result |
| --- | --- | --- |
| TS-01 | Valid tap-in | Tap-in accepted and journey opened. |
| TS-02 | Invalid card | Transaction rejected and error logged. |
| TS-03 | Valid tap-out | Journey completed and fare calculated. |
| TS-04 | A-to-C journey | Cross-operator journey completed through adapters. |
| TS-05 | Duplicate event | Duplicate does not cause duplicate deduction. |
| TS-06 | Central service unavailable | Offline fallback/retry behavior preserves auditability. |
| TS-07 | Settlement reconciliation | Journey and settlement records reconcile. |
| TS-08 | Protocol version mismatch | Unsupported version rejected with clear error. |

# 7. Performance and Reliability

The design target is tap-to-open latency below 300 ms at p99, with offline fallback when the central system is unreachable.

# 8. Defect and Evidence Management

Every failed test should record test ID, message ID/transaction reference, expected result, actual result and logs.

Interface failures should be assigned to the responsible Integration Lead.

Settlement mismatches should be assigned to the Settlement Lead for reconciliation.