MetroFare — Project Plan

MetroFare • Case Study 12

Purpose: Provide a cross-organisation work breakdown, RACI and integration milestone schedule.

# 1. Work Breakdown Structure (WBS)

| WBS | Work Package | Key Deliverable |
| --- | --- | --- |
| 1.0 | Requirements & Interface Definition | ICD and agreed common interface |
| 2.0 | Operator A Integration | Adapter A + MetroFare integration |
| 3.0 | Operator B Integration | Adapter B + MetroFare integration |
| 4.0 | Operator C Integration | Adapter C + MetroFare integration |
| 5.0 | Cross-Operator Journey | A-to-C journey test |
| 6.0 | Settlement & Reconciliation | Settlement specification and reconciliation tests |
| 7.0 | System Testing | End-to-end test evidence |
| 8.0 | Acceptance & Closure | Acceptance sign-off and final design pack |

# 2. RACI

| Activity | MetroFare Lead | Operator Lead | Integration Lead | Settlement Lead | QA/Test Lead |
| --- | --- | --- | --- | --- | --- |
| Interface contract | A | C | R | C | C |
| Adapter implementation | A | R | R | I | C |
| Operator A integration | A | R | R | I | C |
| Operator B integration | A | R | R | I | C |
| Operator C integration | A | R | R | I | C |
| Cross-operator journey | A | C | R | I | R |
| Settlement reconciliation | C | C | C | R/A | C |
| Acceptance testing | A | R | R | R | R |

R = Responsible, A = Accountable, C = Consulted, I = Informed.

# 3. Integration Milestone Schedule

| Milestone | Scope | Exit Condition |
| --- | --- | --- |
| M1 | Operator A + MetroFare | Tap events and acknowledgements work end-to-end |
| M2 | Operator B + MetroFare | Tap events and acknowledgements work end-to-end |
| M3 | Operator C + MetroFare | Tap events and acknowledgements work end-to-end |
| M4 | A-to-C cross-operator journey | Tap-in, tap-out, fare and confirmation succeed |
| M5 | Full integration + settlement | Three operators integrated and reconciliation passes |

# 4. Governance

Each interface has an identified owner.

Changes to an interface require impact assessment and version control.

Integration defects are tracked to the responsible team.

Settlement discrepancies are routed to the Settlement Lead.