MetroFare — Risk Register

MetroFare • Case Study 12

Purpose: Identify, rank and mitigate protocol, integration and settlement risks using RMMM (Risk Reduction, Monitoring and Management).

# 1. Risk Rating

Exposure is represented as Probability × Impact on a 1–5 scale. Higher scores receive higher priority.

| ID | Risk | P | I | Exposure | Rank |
| --- | --- | --- | --- | --- | --- |
| R1 | Operator protocol incompatibility | 4 | 5 | 20 | Critical |
| R2 | Cross-operator journey message failure | 3 | 5 | 15 | High |
| R3 | Duplicate tap causing duplicate deduction | 3 | 5 | 15 | High |
| R4 | Settlement/reconciliation mismatch | 3 | 5 | 15 | High |
| R5 | Central service unavailable | 3 | 4 | 12 | High |
| R6 | Protocol version mismatch | 3 | 4 | 12 | High |
| R7 | Incorrect fare calculation | 2 | 5 | 10 | Medium |
| R8 | Insufficient interface test coverage | 3 | 4 | 12 | High |

# 2. RMMM Actions

| ID | Reduction / Mitigation | Monitoring | Management / Contingency |
| --- | --- | --- | --- |
| R1 | Use adapters and common interface contract. | Contract and integration tests. | Block integration until contract is compatible. |
| R2 | Test A-to-C journey as a dedicated milestone. | Trace message IDs across components. | Route failure to Integration Lead and replay safely. |
| R3 | Use unique message IDs and idempotent processing. | Monitor duplicate events. | Suppress duplicate transaction and preserve audit record. |
| R4 | Define reconciliation algorithm and audit trail. | Daily reconciliation checks. | Create dispute record and investigate source records. |
| R5 | Provide offline fallback/retry behavior. | Availability and timeout logs. | Process fallback path and reconcile later. |
| R6 | Carry protocol version and define compatibility rules. | Version monitoring. | Reject unsupported versions with clear error. |
| R7 | Unit + system test fare rules. | Compare expected/actual fare. | Hold questionable deduction and create exception. |
| R8 | Use incremental integration milestones. | Track coverage by interface. | Add missing scenarios before acceptance. |

# 3. Risk Ownership

Integration risks: Integration Lead.

Settlement and reconciliation risks: Settlement Lead.

Test coverage and evidence risks: QA/Test Lead.

Overall architecture and cross-team coordination: MetroFare Lead.